**WORKBREAK**

***for***

**Company Management System**

***Prepared By***


***Syswriters***

Anıl Kuşçu

Gülfem Işık

Ebru Sarı

Due Date:26.11.2018



|  |  |
| --- | --- |
|  | **Work Activity** |
|  | Stating the problem statement |
|  | Preparation of the Initial Plan |
|  | Preparation of the SRS |
|  | Review meeting for the changes of software requirements with the customer |
|  | Preparation of the SPMP |
|  | Update of the Initial Plan |
|  | Preparation of managerial process plans |
|  | Work plan |
|  | Control Plan |
|  | Risk management plan |
|  | Project closeout plan |
|  | Control of the project schedule |
|  | Control of the budget requirements |
|  | Review of the project risk factors |
|  | Review meeting for the content of the SPMP with the customer |
|  | Preparation of technical process plans |
|  | Preparation of supporting process plans |
|  | Control of the quality of the SPMP |
|  | Writing of the SPMP documentation |
|  | Review meeting for SPMP documentation |
|  | Update of the SPMP documentation |
|  | Training for IEEE Std. 1016-1998 |
|  | Review meeting for the changes of software requirements with the customer |
|  | Preparation of the SDD |
|  | Design of the Company Management System |
|  | Design of the communication protocol between client & server softwares |
|  | Design of the main interface |
|  | Design of the server software |
|  | Design of the manager page |
|  | Design of the login page |
|  | Design of the add project |
|  | Design of the edit project |
|  | Design of the delete project |
|  | Design of the add user |
|  | Design of the delete user |
|  | Design of the edit user |
|  | Design of the delete comments |
|  | Design of the add comments |
|  | Design of the customer page |
|  | Design of the employee page |
|  | Design of the employee information page |
|  | Design of the customer information page |
|  | Control of the project schedule |
|  | Control of the budget requirements |
|  | Review of the project risk factors |
|  | Review meeting for the content of the SDD with the customer |
|  | Control of the quality of the SDD |
|  | Writing of the SDD documentation |
|  | Review meeting for SDD documentation |
|  | Update of the SDD documentation |
|  | Training for .net mvc language |
|  | Coding of the main interface |
|  | Coding of the server software |
|  | Coding of the manager page |
|  | Coding of the login page |
|  | Coding of the add project |
|  | Coding of the edit project |
|  | Coding of the delete project |
|  | Coding of the add user |
|  | Coding of the delete user |
|  | Coding of the edit user |
|  | Coding of the delete comments |
|  | Coding of the add comments |
|  | Coding of the customer page |
|  | Coding of the employee page |
|  | Coding of the employee information page |
|  | Coding of the customer information page |
|  | Coding of the main interface |
|  | Coding of the server software |
|  | Coding of the manager page |
|  | Coding of the login page |
|  | Coding of the add project |
|  | Coding of the edit project |
|  | Coding of the delete project |
|  | Control of the project schedule |
|  | Control of the budget requirements |
|  | Review of the project risk factors |
|  | Control of the quality of the code generated |
|  | Training for testing processes |
|  | Testing of the main interface |
|  | Testing of the server software |
|  | Testing of the manager page |
|  | Testing of the login page |
|  | Testing of the add project |
|  | Testing of the edit project |
|  | Testing of the delete project |
|  | Testing of the add user |
|  | Testing of the delete user |
|  | Testing of the edit user |
|  | Testing of the delete comments |
|  | Testing of the add comments |
|  | Testing of the customer page |
|  | Testing of the employee page |
|  | Testing of the employee information page |
|  | Testing of the customer information page |
|  | Testing of the main interface |
|  | Testing of the server software |
|  | Delivery of initial product |
|  | Review meeting for the initial product with the customer |
|  | Control of the project schedule |
|  | Control of the budget requirements |
|  | Review of the project risk factors |
|  | Control of the quality of the initial product |
|  | Training for IEEE Std. 1063-1987 |
|  | Preparation of the User Manual |
|  | Product Demonstration |
|  | Delivery of the final product |

**Resource Allocation**

|  |  |
| --- | --- |
| ID | 1 |
| Name | Stating the problem statement |
| WBS# | - |
| Estimated Duration | 5 Day |
| Predecessors | - |
| Successors | - |
| Start Date | 12/10/2018 |
| End Date | 18/10/2018 |
| Personnel responsible | All of the members |
| Description | Clarifing the problem statement of the Company Management System and at the end to bring out a report about it. |

|  |  |
| --- | --- |
| ID | 2 |
| Name | Preparation of the Initial Plan |
| WBS# | - |
| Estimated Duration | 3 Day |
| Predecessors | 1,2 |
| Successors | - |
| Start Date | 12/10/2018 |
| End Date | 15/10/2018 |
| Personnel responsible | Anıl KUŞÇU, Ebru SARI |
| Description | Describing the overall picture of the Company Management System and at the end to bring out a report about it. |

|  |  |
| --- | --- |
| Name | Preparation of the SRS |
| WBS# | 3 |
| Personnel responsible | Ebru SARI, Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Review meeting for the changes of software requirements with the customer |
| WBS# | 4 |
| Personnel responsible | Gulfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Preparation of the SPMP |
| WBS# | 5 |
| Personnel responsible | All of the member |

|  |  |
| --- | --- |
| Name | Update of the Initial Plan |
| WBS# | 6 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Preparation of managerial process plans |
| WBS# | 7 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Work plan |
| WBS# | 8 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Control Plan |
| WBS# | 9 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Risk management plan |
| WBS# | 10 |
| Personnel responsible | Anıl KUŞÇU, Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Project closeout plan |
| WBS# | 11 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Control of the project schedule |
| WBS# | 12 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Control of the budget requirements |
| WBS# | 13 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Review of the project risk factors |
| WBS# | 14 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Review meeting for the content of the SPMP with the customer |
| WBS# | 15 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Preparation of technical process plans |
| WBS# | 16 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Preparation of supporting process plans |
| WBS# | 17 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Control of the quality of the SPMP |
| WBS# | 18 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Writing of the SPMP documentation |
| WBS# | 19 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Review meeting for SPMP documentation |
| WBS# | 20 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Training for IEEE Std. 1016-1998 |
| WBS# | 21 |
| Personnel responsible | Ebru Sarı, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Training for IEEE Std. 1016-1998 |
| WBS# | 22 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Review meeting for the changes of software requirements with the customer |
| WBS# | 23 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Preparation of the SDD |
| WBS# | 24 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the Company Management System |
| WBS# | 25 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Update of the Initial Plan |
| WBS# | 26 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Design of the main interface |
| WBS# | 27 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Design of the server software |
| WBS# | 28 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the manager page |
| WBS# | 29 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the login page |
| WBS# | 30 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Design of the add project |
| WBS# | 31 |
| Personnel responsible | Ebru SARI, Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Design of the edit project |
| WBS# | 32 |
| Personnel responsible | Anıl KUŞÇU, Ebru SARI |

|  |  |
| --- | --- |
| Name | Design of the delete project |
| WBS# | 33 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the add user |
| WBS# | 34 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the delete user |
| WBS# | 35 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Design of the edit user |
| WBS# | 36 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Design of the delete comments |
| WBS# | 37 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Design of the add comments |
| WBS# | 38 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the customer page |
| WBS# | 39 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Design of the employee page |
| WBS# | 40 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Design of the employee page |
| WBS# | 41 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Design of the customer information page |
| WBS# | 42 |
| Personnel responsible | Anıl KUŞÇU, Ebru SARI |

|  |  |
| --- | --- |
| Name | Control of the project schedule |
| WBS# | 43 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Control of the budget requirements |
| WBS# | 44 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Review of the project risk factors |
| WBS# | 45 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Review meeting for the content of the SDD with the customer |
| WBS# | 46 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Control of the quality of the SDD |
| WBS# | 47 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Writing of the SDD documentation |
| WBS# | 48 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Review meeting for SDD documentation |
| WBS# | 49 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Update of the SDD documentation |
| WBS# | 50 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Training for .net mvc language |
| WBS# | 51 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Coding of the main interface |
| WBS# | 52 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the server software |
| WBS# | 53 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the manager page |
| WBS# | 54 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the login page |
| WBS# | 55 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Coding of the add project |
| WBS# | 56 |
| Personnel responsible | Anıl KUŞÇU, Ebru SARI |

|  |  |
| --- | --- |
| Name | Coding of the edit project |
| WBS# | 57 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the delete project |
| WBS# | 58 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the add user |
| WBS# | 59 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Coding of the delete user |
| WBS# | 60 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Coding of the edit user |
| WBS# | 61 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the delete comments |
| WBS# | 62 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the add comments |
| WBS# | 63 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the customer page |
| WBS# | 64 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the employee page |
| WBS# | 65 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Coding of the employee information page |
| WBS# | 66 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the customer information page |
| WBS# | 67 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the main interface |
| WBS# | 68 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Coding of the server software |
| WBS# | 69 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Coding of the manager page |
| WBS# | 70 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the login page |
| WBS# | 71 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the add project |
| WBS# | 72 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Coding of the edit project |
| WBS# | 73 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Coding of the delete project |
| WBS# | 74 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Control of the project schedule |
| WBS# | 75 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Control of the budget requirements |
| WBS# | 76 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Review of the project risk factors |
| WBS# | 77 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Control of the quality of the code generated |
| WBS# | 78 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Training for testing processes |
| WBS# | 79 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Testing of the main interface |
| WBS# | 80 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Testing of the server software |
| WBS# | 81 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Testing of the manager page |
| WBS# | 82 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Testing of the manager page |
| WBS# | 83 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Testing of the add project |
| WBS# | 84 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Testing of the edit project |
| WBS# | 85 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Testing of the delete project |
| WBS# | 86 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Testing of the add user |
| WBS# | 87 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Testing of the delete user |
| WBS# | 88 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Testing of the edit user |
| WBS# | 89 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Testing of the delete comments |
| WBS# | 90 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Testing of the add comments |
| WBS# | 91 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Testing of the customer page |
| WBS# | 92 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Testing of the employee page |
| WBS# | 93 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Testing of the employee information page |
| WBS# | 94 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Testing of the customer information page |
| WBS# | 95 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Testing of the main interface |
| WBS# | 96 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Testing of the server software |
| WBS# | 97 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Delivery of initial product |
| WBS# | 98 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Review meeting for the initial product with the customer |
| WBS# | 99 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Control of the project schedule |
| WBS# | 100 |
| Personnel responsible | Gülfem IŞIK, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Control of the budget requirements |
| WBS# | 101 |
| Personnel responsible | Ebru SARI, Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Review of the project risk factors |
| WBS# | 102 |
| Personnel responsible | Gülfem IŞIK, Ebru SARI |

|  |  |
| --- | --- |
| Name | Control of the quality of the initial product |
| WBS# | 103 |
| Personnel responsible | All of the members |

|  |  |
| --- | --- |
| Name | Training for IEEE Std. 1063-1987 |
| WBS# | 104 |
| Personnel responsible | Gülfem IŞIK |

|  |  |
| --- | --- |
| Name | Preparation of the User Manual |
| WBS# | 105 |
| Personnel responsible | Ebru SARI |

|  |  |
| --- | --- |
| Name | Product Demonstration |
| WBS# | 106 |
| Personnel responsible | Anıl KUŞÇU |

|  |  |
| --- | --- |
| Name | Delivery of the final product |
| WBS# | 107 |
| Personnel responsible | All of the members |